Weekly Plan for LONI team 2

Mentor: Zhizhong Liu

Team member:  Bilal Bhakhrani, Emily Li, Tianyuan Qin, Ding Zhao, Mengyi Zhu

The weekly goal is due on Wednesday meeting with mentor Liu at 2:00 - 4:00

The group meeting is held every Tuesday after class.

The work load of each components are discussed within the group, so it is everyone's responsibility to achieve the goal. No blames to a particular person.

Week 5: SRS + Weekly Plan (130 midterm)

Week 6: Get familiar with code + drag functionality (presentation)

week 7: visual hints + opacity/color changing for selected object

Week 8: combining pieces/ending the game

Week 9: Selecting levels + UI

Wk10: testing (presentation 2)